# JIRA EPICS & USER STORIES

Product: PATNA Digital Platform
 Delivery Model: Phased (Phase 1 → Phase 2)

## PHASE 1 — PLATFORM MVP (FOUNDATION)

(Website + Community + Knowledge Hub, no AI yet)

## EPIC 1: Public Website Foundation

Goal:
 Enable PATNA to clearly communicate its mission, work, and engagement pathways.

### User Stories

- As a visitor, I want to understand what PATNA does within 30 seconds so I know if this platform is relevant to me.

- As a visitor, I want to easily navigate between Home, About, Projects, Insights, Community, and Work With Us pages.

- As a visitor, I want the site to work well on mobile so I can access it from low-bandwidth contexts.

- As a visitor, I want to switch languages so I can read content in my preferred language.

- As an admin, I want to update website content without developer support.

Acceptance Criteria

- Core pages load under 3 seconds

- Navigation is consistent across pages

- Language toggle works site-wide

- Content editable via CMS

## EPIC 2: Unified Insights Publishing (Blog + Resources)

Goal:
 Create a single, structured system for publishing all PATNA knowledge outputs.

### User Stories

- As an admin/editor, I want to create content once and label it by type (blog, report, brief, event output).

- As an admin/editor, I want to control who can see each piece of content (public, members, restricted).

- As a visitor, I want to browse public insights by topic so I can quickly find relevant material.

- As a member, I want to access additional insights not available publicly.

- As an admin, I want to attach files (PDFs, slides) to content items.

Acceptance Criteria

- Content types are clearly displayed

- Visibility rules are enforced

- Attachments are downloadable

- Tags are applied consistently

## EPIC 3: Community Entry & Application Workflow

Goal:
 Ensure structured, intentional onboarding into the PATNA community.

### User Stories

- As a visitor, I want to express interest in joining PATNA without creating an account immediately.

- As an applicant, I want to explain my motivation so PATNA understands why I want to join.

- As an admin, I want to review applications and track their status.

- As a cohort lead, I want to recommend applicants for my cohort.

- As an admin, I want to approve applications and send secure invite links.

Acceptance Criteria

- Applications cannot access member features

- Admin can update application status

- Invite links expire after a set time

- Approved users are prompted to complete onboarding

## EPIC 4: Member Onboarding & Profiles

Goal:
 Capture meaningful member data while keeping onboarding simple.

### User Stories

- As a new member, I want to complete my professional profile after approval.

- As a member, I want to select one or more cohorts I belong to.

- As a member, I want to tag my areas of expertise so others can find me.

- As a member, I want to control who can see my profile.

- As an admin, I want to edit member profiles when necessary.

Acceptance Criteria

- Profile fields match PATNA onboarding guide

- Members can belong to multiple cohorts

- One primary cohort is enforced

- Visibility settings work as expected

## EPIC 5: Community Spaces & Discussions

Goal:
 Enable purposeful interaction across cohorts, themes, and working groups.

### User Stories

- As a member, I want to join spaces relevant to my work (cohort, theme, constituency).

- As a member, I want to start discussion threads in spaces I belong to.

- As a member, I want to comment on discussions and follow threads.

- As a moderator, I want to manage inappropriate or off-topic content.

- As a cohort lead, I want to post announcements in my cohort space.

Acceptance Criteria

- Users can only post in spaces they belong to

- Moderation actions are logged

- Pinned posts are visible at the top of spaces

## EPIC 6: Member Directory & Discovery

Goal:
 Make expertise and collaboration visible across the network.

### User Stories

- As a member, I want to browse the member directory.

- As a member, I want to filter members by cohort, expertise, and country.

- As a member, I want to view another member’s profile if they allow it.

- As a member, I want to contact another member if they opt in.

Acceptance Criteria

- Directory filters work correctly

- Visibility settings are respected

- Contact options are permission-based

## EPIC 7: Work With Us Engagement Pipeline

Goal:
 Turn external interest into structured opportunities.

### User Stories

- As a visitor, I want to request support or a briefing from PATNA.

- As a visitor, I want to propose a partnership or collaboration.

- As an admin, I want all requests to appear in a single dashboard.

- As an admin, I want to assign requests to team members and track status.

Acceptance Criteria

- All forms create internal records

- Status changes are saved

- Requests are not publicly visible

## EPIC 8: Platform Governance & Admin Controls

Goal:
 Ensure trust, safety, and sustainability of the platform.

### User Stories

- As an admin, I want to manage roles (member, cohort lead, moderator).

- As an admin, I want to create and manage community spaces.

- As an admin, I want to manage tags and taxonomies centrally.

- As an admin, I want to audit moderation actions.

Acceptance Criteria

- Role permissions match PRD matrix

- Tag changes apply across platform

- Admin actions are logged

# PHASE 2 — PLATFORM EXPANSION & AI-READY INTEGRATION

## EPIC 9: Multilingual Expansion

### User Stories

- As a user, I want to view the platform in my preferred language.

- As an editor, I want to manage translations for content.

- As an admin, I want language completeness to be visible.

## EPIC 10: Knowledge Structuring & AI Readiness

Goal:
 Prepare content and interactions for AI-assisted sense-making.

### User Stories

- As an admin, I want all content to have consistent tags and metadata.

- As a system, I want content to be indexable for future retrieval.

- As a product owner, I want confidence that the platform works without AI.

## EPIC 11: AI-Assisted Decision Support (Initial Scope)

(Phase 2 only, tightly scoped)

### User Stories

- As a member, I want to ask questions and receive answers based only on PATNA content.

- As a member, I want AI responses to clearly reference their sources.

- As an admin, I want visibility into AI usage and limitations.

Acceptance Criteria

- AI responses cite internal content

- No external hallucinated sources

- AI cannot perform actions or publish content

# Suggested Jira Structure

- Project: PATNA-PLATFORM

- Issue Types: Epic → Story → Subtask

- Labels: phase-1, phase-2, community, knowledge, governance, ai-ready

- Releases:

  - v1.0 – Platform MVP

  - v1.1 – Expansion & AI-Ready